CareerLens

AI Resume Screener & Cover Letter Coach

Production Engineering Documentation

Stack: MERN  •  Google OAuth + JWT  •  OpenAI GPT-4o

Version 1.0  •  May 2026

# 1. Product Requirements Document (PRD)

## 1.1 Objectives

CareerLens eliminates the guesswork in job applications by giving candidates instant AI-driven feedback on resume-to-job-description fit, auto-generating tailored cover letters, and tracking every application in a personal dashboard.

| Product name | CareerLens |
| --- | --- |
| Version | 1.0 MVP |
| Owner | Engineering Lead |
| Target launch | 8 weeks from project kickoff |
| Primary stack | MongoDB, Express.js, React (Vite), Node.js, OpenAI GPT-4o |
| Auth | Google OAuth 2.0 + JWT (access 15 min / refresh 7 days) |

## 1.2 Target Users

| User segment | Key need |
| --- | --- |
| Final-year students | First job applications; low domain knowledge of tailoring resumes |
| Early-career professionals (0-3 yrs) | Switching roles; need gap analysis per JD |
| Career returners | Re-entering after break; outdated resume language |
| Bootcamp graduates | Non-traditional backgrounds; need cover letter help |

## 1.3 Success Metrics

### North Star

Number of applications submitted per active user per week.

### Supporting KPIs

| Metric | Target (90 days post-launch) | Measurement |
| --- | --- | --- |
| Monthly Active Users | 500 MAU | Auth events in DB |
| Resume analyses per user | >3 per session | AI call logs |
| Cover letter acceptance rate | >60% (user saves/copies) | Button click event |
| Application Kanban usage | >70% users update status | Status-change events |
| P95 AI response time | < 8 seconds | Server-side timer logs |
| Auth drop-off rate | < 5% | OAuth callback error rate |

## 1.4 Core Features (MVP)

### Must-Haves

- Google OAuth login with JWT session management

- Resume upload (PDF, DOCX, TXT; max 5 MB) with server-side text extraction

- Job description input (paste text or URL scrape)

- AI fit score (0-100) with strengths[], gaps[], and keyword analysis

- AI-generated cover letter (3 paragraphs, editable in-browser)

- Application Kanban board (columns: Saved / Applied / Interview / Offer / Rejected)

- Per-application history: resume used, JD, score, cover letter version

- JWT refresh token rotation with secure HTTP-only cookie

### Nice-to-Haves (Post-MVP)

- Email reminders for follow-up (Nodemailer + cron)

- Chrome extension: auto-detect JD from job board pages

- Resume version manager (multiple resume files per user)

- Interview prep: AI-generated likely questions per JD

- Analytics dashboard: score trend over time per user

## 1.5 User Stories & Acceptance Criteria

### US-01: Google OAuth Login

As a job seeker, I want to log in with Google so I do not need to remember a password.

| Acceptance criterion | Given | Then |
| --- | --- | --- |
| AC-01-01 | User clicks 'Sign in with Google' | Redirected to Google consent screen |
| AC-01-02 | User approves OAuth | Access token + refresh token (HTTP-only cookie) issued; user record created/updated in MongoDB |
| AC-01-03 | Access token expires | Refresh endpoint silently issues new access token without re-login |
| AC-01-04 | User clicks Logout | Refresh token revoked in DB; cookie cleared |

### US-02: Resume Upload & Analysis

As a job seeker, I want to upload my resume and paste a JD to get an instant AI fit score.

| Acceptance criterion | Given | Then |
| --- | --- | --- |
| AC-02-01 | User uploads PDF resume + pastes JD text | Extracted text sent to GPT-4o; score returned within 10s |
| AC-02-02 | File > 5 MB | Client-side validation blocks upload; error shown |
| AC-02-03 | Unsupported file type | 400 error returned; user sees 'Only PDF, DOCX, TXT accepted' |
| AC-02-04 | AI returns score | Score (0-100), strengths (up to 5), gaps (up to 5) rendered on screen |

### US-03: Cover Letter Generation

As a job seeker, I want a tailored cover letter generated from my resume and the JD.

| Acceptance criterion | Given | Then |
| --- | --- | --- |
| AC-03-01 | Analysis complete | 'Generate Cover Letter' button is enabled |
| AC-03-02 | User clicks generate | GPT streams 3-paragraph letter into editable textarea within 12s |
| AC-03-03 | User edits letter | Changes auto-saved to MongoDB on blur |
| AC-03-04 | User clicks Copy | Letter copied to clipboard; toast confirmation shown |

### US-04: Application Kanban

As a job seeker, I want to track all my applications in one board so I know their status at a glance.

| Acceptance criterion | Given | Then |
| --- | --- | --- |
| AC-04-01 | User has >0 analyses | Applications list visible on dashboard |
| AC-04-02 | User drags card to new column | Status updated in MongoDB; confirmed in UI |
| AC-04-03 | User clicks application card | Drawer shows: company, JD, resume used, score, cover letter |
| AC-04-04 | User deletes application | Soft-deleted (deletedAt timestamp); not shown in Kanban but preserved in DB |

## 1.6 Non-Functional Requirements

### Security

- All API routes require Authorization: Bearer <accessToken> except /auth/*

- JWT secrets stored in environment variables only; never committed to source control

- Refresh tokens stored as HTTP-only, Secure, SameSite=Strict cookies

- Uploaded files scanned with file-type package to validate MIME; stored in /tmp, never served directly

- Rate limiting: 60 req/min per IP on all routes; 10 req/min per user on /api/ai/* routes

- Helmet.js sets all recommended security headers

- CORS restricted to frontend origin via environment variable

### Performance

- First Contentful Paint < 1.5s (React code-split by route)

- AI endpoint P95 < 10s; streaming response used to reduce perceived latency

- MongoDB indexes on: users.googleId, applications.userId, applications.status

- File upload uses multipart streaming (Multer); max 5 MB enforced at middleware level

### Accessibility

- WCAG 2.1 AA compliance for all core flows

- Kanban board keyboard-navigable (arrow keys, Enter to expand)

- All form inputs have visible labels and ARIA attributes

- Color contrast ratio >= 4.5:1 for all text

### Compliance

- GDPR: users can request data export and account deletion via settings page

- Uploaded files deleted from server after text extraction (not persisted on disk)

- OpenAI API calls: no PII sent beyond resume text; user data not used for model training (Enterprise API)

## 1.7 API Contracts (Summary)

Full API design is in Section 3. This table summarises the contract surface.

| Resource | Endpoints | Auth required |
| --- | --- | --- |
| Auth | GET /auth/google, GET /auth/google/callback, POST /auth/refresh, POST /auth/logout | No (auth routes) |
| User | GET /api/users/me, PATCH /api/users/me, DELETE /api/users/me | Yes |
| Resume | POST /api/resumes/upload, GET /api/resumes, DELETE /api/resumes/:id | Yes |
| Analysis | POST /api/analyses, GET /api/analyses/:id, GET /api/analyses | Yes |
| Cover Letter | POST /api/coverletter/generate, PATCH /api/coverletter/:id, GET /api/coverletter/:id | Yes |
| Applications | GET /api/applications, POST /api/applications, PATCH /api/applications/:id, DELETE /api/applications/:id | Yes |

# 2. System Architecture Overview

## 2.1 High-Level Architecture

CareerLens follows a three-tier architecture: a React SPA served from a CDN, a stateless Node/Express API on a container host, and a managed MongoDB Atlas cluster. The AI layer is an external dependency (OpenAI API) called exclusively from the server, never the client.

Client (React SPA on Vercel CDN) --> Express API (Railway / Render) --> MongoDB Atlas (M0 free / M10 production)

Express API --> OpenAI GPT-4o API (server-side only)

Express API --> Google OAuth 2.0 (passport-google-oauth20)

### Request Flow: Resume Analysis

- User uploads resume file via React dropzone (multipart/form-data)

- Express Multer middleware validates file type and size

- pdf-parse / mammoth extracts raw text from file

- Auth middleware verifies JWT from Authorization header

- Analysis controller builds structured prompt, calls OpenAI Chat Completions API

- Response JSON (score, strengths, gaps) saved to MongoDB analyses collection

- Response streamed back to client; React renders score card

## 2.2 Tech Stack Decisions

| Technology | Version / Choice | Rationale & Tech Debt Notes |
| --- | --- | --- |
| React | 18 (Vite build) | Vite cold-start < 500ms; CRA deprecated. Debt: migrate to RSC if SSR needed later. |
| React Router | v6 (data router) | Nested layouts, loader/action pattern. Debt: may migrate to Next.js if SEO becomes priority. |
| Node.js | 20 LTS | LTS support until 2026. Debt: upgrade to 22 LTS when stable. |
| Express | 4.x | Stable, widely understood. Debt: evaluate Fastify for performance at scale. |
| MongoDB | 7 (Atlas) | Flexible schema suits evolving resume/JD data. Debt: add schema validation via Mongoose strict mode. |
| Mongoose | 8.x | ODM with schema validation, middleware hooks. No significant debt. |
| Passport.js | 0.7 + google-oauth20 | Handles OAuth handshake cleanly. Debt: evaluate Auth0/Clerk for faster iteration post-MVP. |
| JSON Web Token | 9.x (jsonwebtoken) | Access token 15 min, refresh 7 days. Debt: implement token family (reuse detection) pre-production. |
| OpenAI SDK | 4.x (official) | Supports streaming, function calling. Debt: abstract behind AIProvider interface for future provider swap. |
| pdf-parse + mammoth | Latest stable | PDF and DOCX text extraction. Debt: evaluate Tika server for edge-case documents. |
| Multer | 1.x | Multipart form handling. Files kept in memory buffer only (no disk write). No significant debt. |
| Tailwind CSS | 3.x | Utility-first; consistent design tokens. Debt: extract design tokens to CSS custom properties. |
| Docker | 24.x | Containerised dev + prod parity. No significant debt. |
| GitHub Actions | Latest | CI/CD pipeline. Debt: add SAST (CodeQL) scan in pipeline. |

# 3. API Design Guide

## 3.1 Base URL & Versioning

| Development | http://localhost:5000/api/v1 |
| --- | --- |
| Production | https://api.careerlens.app/api/v1 |
| Auth base | https://api.careerlens.app/auth |
| Versioning strategy | URI versioning (/api/v1). Breaking changes increment to /api/v2. |
| Content-Type | application/json for all requests/responses; multipart/form-data for file uploads |

## 3.2 Authentication Flow

### Google OAuth + JWT

- Client navigates to GET /auth/google

- Passport.js redirects to Google consent screen

- Google redirects to GET /auth/google/callback with authorization code

- Passport exchanges code for Google profile; upserts user in MongoDB

- Server issues: accessToken (JWT, 15 min, in JSON body) + refreshToken (JWT, 7 days, HTTP-only cookie)

- Client stores accessToken in memory (React context); sends as Authorization: Bearer <token>

- On 401 response, client calls POST /auth/refresh; server validates refresh cookie, issues new pair

- POST /auth/logout clears cookie and marks refresh token revoked in DB

Security note: never store accessToken in localStorage. Keep in memory only to prevent XSS token theft.

## 3.3 Endpoint Reference

### Auth Endpoints

| Method + Path | Description | Response |
| --- | --- | --- |
| GET /auth/google | Initiates Google OAuth flow | 302 redirect to Google |
| GET /auth/google/callback | OAuth callback; issues tokens | 200 { user, accessToken } + Set-Cookie: refreshToken |
| POST /auth/refresh | Rotate refresh token; issue new access token | 200 { accessToken } + new Set-Cookie |
| POST /auth/logout | Revoke refresh token; clear cookie | 200 { message: 'Logged out' } |

### User Endpoints

| Method + Path | Description | Response |
| --- | --- | --- |
| GET /api/v1/users/me | Get current user profile | 200 { _id, name, email, avatar, createdAt } |
| PATCH /api/v1/users/me | Update name or preferences | 200 { updated user object } |
| DELETE /api/v1/users/me | GDPR: delete account + all data | 204 No Content |

### Resume Endpoints

| Method + Path | Description | Response / Notes |
| --- | --- | --- |
| POST /api/v1/resumes/upload | Upload resume file; extract text. Body: multipart resume=<file> | 201 { resumeId, filename, extractedTextLength }. File NOT stored on disk. |
| GET /api/v1/resumes | List user's saved resume metadata | 200 [{ _id, filename, uploadedAt }] |
| DELETE /api/v1/resumes/:id | Soft-delete resume record | 204 No Content |

### Analysis Endpoints

| Method + Path | Description | Response / Notes |
| --- | --- | --- |
| POST /api/v1/analyses | Run AI fit analysis. Body: { resumeId, jdText }. Rate limited 10/min. | 201 { analysisId, score, strengths[], gaps[], keywords[] }. Streamed via SSE optional. |
| GET /api/v1/analyses/:id | Get a single analysis result | 200 { full analysis object } |
| GET /api/v1/analyses | List all analyses for user. Query: ?page=1&limit=20 | 200 { data[], total, page } |

### Cover Letter Endpoints

| Method + Path | Description | Response / Notes |
| --- | --- | --- |
| POST /api/v1/coverletter/generate | Generate cover letter from analysisId. Body: { analysisId }. | 201 { coverLetterId, content }. Streamed via SSE for perceived speed. |
| PATCH /api/v1/coverletter/:id | Save user edits. Body: { content }. | 200 { coverLetterId, content, updatedAt } |
| GET /api/v1/coverletter/:id | Retrieve saved cover letter | 200 { coverLetterId, content, linkedAnalysisId } |

### Application (Kanban) Endpoints

| Method + Path | Description | Response / Notes |
| --- | --- | --- |
| GET /api/v1/applications | Get all Kanban cards. Query: ?status=Applied | 200 [{ _id, company, role, status, analysisId, updatedAt }] |
| POST /api/v1/applications | Create new application card. Body: { company, role, analysisId, status }. | 201 { application object } |
| PATCH /api/v1/applications/:id | Update status or notes. Body: { status?, notes? }. | 200 { updated application } |
| DELETE /api/v1/applications/:id | Soft-delete card (sets deletedAt). | 204 No Content |

## 3.4 Error Response Schema

All errors follow a consistent envelope:

{

"success": false,

"error": {

"code": "VALIDATION_ERROR",

"message": "Human-readable description",

"details": {}   // optional field-level errors

}

}

| HTTP Status | Error code used |
| --- | --- |
| 400 Bad Request | VALIDATION_ERROR, INVALID_FILE_TYPE, FILE_TOO_LARGE |
| 401 Unauthorized | TOKEN_EXPIRED, TOKEN_INVALID, NOT_AUTHENTICATED |
| 403 Forbidden | INSUFFICIENT_PERMISSIONS, RESOURCE_NOT_OWNED |
| 404 Not Found | RESOURCE_NOT_FOUND |
| 429 Too Many Requests | RATE_LIMIT_EXCEEDED |
| 500 Internal Server Error | INTERNAL_ERROR, AI_SERVICE_UNAVAILABLE |

# 4. Database Schema Overview

## 4.1 Collections

### users

| Field | _id (ObjectId), googleId (String, unique), email (String, unique), name (String), avatar (String, URL), refreshTokens ([{token, createdAt, revokedAt}]), preferences ({emailReminders: Boolean}), deletedAt (Date¦null), createdAt, updatedAt |
| --- | --- |
| Indexes | googleId (unique), email (unique) |
| Validation | email: required, match RFC 5322; googleId: required, immutable after creation |

### resumes

| Field | _id (ObjectId), userId (ObjectId, ref: users), filename (String), mimeType (String), extractedText (String), charCount (Number), deletedAt (Date¦null), createdAt |
| --- | --- |
| Indexes | userId (ascending), createdAt (descending) |
| Validation | mimeType: enum [application/pdf, application/vnd.openxmlformats-officedocument.wordprocessingml.document, text/plain]; charCount: max 50000 |

### analyses

| Field | _id (ObjectId), userId (ObjectId, ref: users), resumeId (ObjectId, ref: resumes), jdText (String), jdSource (String¦null), score (Number 0-100), strengths ([String]), gaps ([String]), keywords ({matched: [String], missing: [String]}), model (String, e.g. 'gpt-4o'), promptTokens (Number), completionTokens (Number), createdAt |
| --- | --- |
| Indexes | userId + createdAt compound (descending), resumeId |
| Validation | score: min 0 max 100; strengths: max 5 items; gaps: max 5 items |

### coverletters

| Field | _id (ObjectId), userId (ObjectId, ref: users), analysisId (ObjectId, ref: analyses), content (String), versions ([{content, savedAt}]), createdAt, updatedAt |
| --- | --- |
| Indexes | userId, analysisId (unique -- one letter per analysis) |
| Validation | content: required, maxLength 5000 chars; versions: max 20 (ring buffer) |

### applications

| Field | _id (ObjectId), userId (ObjectId, ref: users), company (String), role (String), status (enum: Saved¦Applied¦Interview¦Offer¦Rejected), analysisId (ObjectId, ref: analyses, nullable), coverLetterId (ObjectId, ref: coverletters, nullable), notes (String), appliedAt (Date¦null), deletedAt (Date¦null), createdAt, updatedAt |
| --- | --- |
| Indexes | userId + status compound, userId + createdAt compound |
| Validation | status: required, enum; company + role: required |

## 4.2 Relationships Diagram (Text)

users (1) ──< resumes (many)

users (1) ──< analyses (many)

resumes (1) ──< analyses (many)

analyses (1) ──0..1── coverletters (one-to-one optional)

users (1) ──< applications (many)

applications >──0..1── analyses (optional FK)

applications >──0..1── coverletters (optional FK)

# 5. Project Structure & File/Folder Layout

## 5.1 Repository Root

careerlens/

├── backend/                  # Express API

├── frontend/                 # React (Vite) SPA

├── docker-compose.yml        # Local dev orchestration

├── .github/workflows/        # CI/CD pipelines

└── README.md

## 5.2 Backend Structure

backend/

├── src/

│   ├── config/

│   │   ├── db.js             # Mongoose connect + error handling

│   │   ├── passport.js       # Google OAuth strategy

│   │   └── openai.js         # OpenAI client singleton

│   ├── middleware/

│   │   ├── auth.js           # verifyAccessToken middleware

│   │   ├── rateLimiter.js    # express-rate-limit configs

│   │   ├── errorHandler.js   # Global error handler

│   │   ├── upload.js         # Multer config (memory storage)

│   │   └── validate.js       # Joi/Zod request validation

│   ├── models/

│   │   ├── User.js

│   │   ├── Resume.js

│   │   ├── Analysis.js

│   │   ├── CoverLetter.js

│   │   └── Application.js

│   ├── routes/

│   │   ├── auth.routes.js

│   │   ├── user.routes.js

│   │   ├── resume.routes.js

│   │   ├── analysis.routes.js

│   │   ├── coverLetter.routes.js

│   │   └── application.routes.js

│   ├── controllers/

│   │   ├── auth.controller.js

│   │   ├── user.controller.js

│   │   ├── resume.controller.js

│   │   ├── analysis.controller.js

│   │   ├── coverLetter.controller.js

│   │   └── application.controller.js

│   ├── services/

│   │   ├── ai.service.js     # OpenAI prompt templates + calls

│   │   ├── extract.service.js # pdf-parse + mammoth text extraction

│   │   └── token.service.js  # JWT issue / verify / rotate

│   ├── utils/

│   │   ├── ApiError.js       # Custom error class

│   │   ├── asyncHandler.js   # try/catch wrapper for controllers

│   │   └── logger.js         # Winston logger

│   └── app.js               # Express app setup (no listen here)

├── server.js                # Entry point: connect DB, start server

├── .env.example

├── Dockerfile

└── package.json

## 5.3 Frontend Structure

frontend/

├── src/

│   ├── api/                  # Axios instance + per-resource hooks

│   │   ├── axios.js          # Base instance, interceptors, token refresh

│   │   ├── auth.api.js

│   │   ├── resume.api.js

│   │   ├── analysis.api.js

│   │   ├── coverLetter.api.js

│   │   └── application.api.js

│   ├── components/           # Shared, reusable UI components

│   │   ├── ui/               # Headless + styled primitives

│   │   │   ├── Button.jsx

│   │   │   ├── Card.jsx

│   │   │   ├── Modal.jsx

│   │   │   ├── Toast.jsx

│   │   │   └── Spinner.jsx

│   │   ├── resume/

│   │   │   ├── ResumeDropzone.jsx

│   │   │   └── ResumeList.jsx

│   │   ├── analysis/

│   │   │   ├── ScoreCard.jsx

│   │   │   ├── StrengthsList.jsx

│   │   │   └── GapsList.jsx

│   │   ├── kanban/

│   │   │   ├── KanbanBoard.jsx

│   │   │   ├── KanbanColumn.jsx

│   │   │   └── ApplicationCard.jsx

│   │   └── coverletter/

│   │       ├── CoverLetterEditor.jsx

│   │       └── CoverLetterPreview.jsx

│   ├── context/

│   │   └── AuthContext.jsx   # Access token in memory, user state

│   ├── hooks/

│   │   ├── useAuth.js

│   │   ├── useAnalysis.js

│   │   └── useApplications.js

│   ├── pages/

│   │   ├── LandingPage.jsx

│   │   ├── DashboardPage.jsx # Kanban board

│   │   ├── AnalysisPage.jsx  # Upload + score + letter

│   │   ├── ApplicationPage.jsx

│   │   ├── SettingsPage.jsx

│   │   └── AuthCallbackPage.jsx

│   ├── router/

│   │   └── index.jsx         # React Router v6 data router

│   ├── utils/

│   │   ├── formatters.js

│   │   └── validators.js

│   ├── App.jsx

│   └── main.jsx

├── index.html

├── vite.config.js

├── tailwind.config.js

├── .env.example

└── package.json

# 6. Development Roadmap

## 6.1 MVP Milestones (8 Weeks)

| Sprint | Goals | Deliverables |
| --- | --- | --- |
| Sprint 1 (Days 1-7) Foundation | Repo setup, Docker, CI pipeline, MongoDB Atlas, env management | Running dev environment; passing CI; DB connected; empty Express app + Vite app |
| Sprint 2 (Days 8-14) Auth | Google OAuth flow, JWT issue/refresh/revoke, protected route middleware, AuthContext in React | Full login/logout cycle working; /api/v1/users/me returns profile; React persists session across refresh |
| Sprint 3 (Days 15-21) Resume Upload | Multer file upload, pdf-parse + mammoth extraction, Resume model, upload endpoint, ResumeDropzone component | User can upload PDF/DOCX; extracted text stored in DB; file deleted from memory after extraction |
| Sprint 4 (Days 22-28) AI Analysis | OpenAI integration, prompt design, Analysis model, score endpoint, ScoreCard + GapsList components | End-to-end: upload resume + paste JD -> score card renders within 10s |
| Sprint 5 (Days 29-35) Cover Letter | Cover letter generation (streaming SSE), CoverLetterEditor, auto-save on blur, copy-to-clipboard | Full cover letter generation flow; edits persist in DB; streaming text appears token-by-token |
| Sprint 6 (Days 36-42) Kanban Board | Application model, CRUD endpoints, KanbanBoard with drag-and-drop (dnd-kit), status persistence | Users can create, move, and view application cards across 5 columns |
| Sprint 7 (Days 43-49) Polish + Security | Rate limiting, Helmet, error handling UX, loading states, WCAG audit, responsive design | No unhandled errors; all API errors have user-friendly messages; mobile layout complete |
| Sprint 8 (Days 50-56) Deployment | Dockerfile, Railway/Render deploy, Vercel frontend, environment secrets, monitoring setup, README | Live production URL; CI deploys on merge to main; health endpoint; basic logging in place |

## 6.2 CI/CD Pipeline

### GitHub Actions Workflow: .github/workflows/ci.yml

- Trigger: push to any branch; PR to main

- Jobs: lint (ESLint + Prettier check), test (Jest unit + integration against MongoDB memory server), build (Docker image build)

- On merge to main: deploy backend to Railway via Railway CLI action; deploy frontend to Vercel via Vercel action

- Environment secrets: stored in GitHub Actions Secrets; injected at build time

### Branch Strategy

| main | Production-ready code only. Protected branch; requires 1 PR approval + CI pass. |
| --- | --- |
| develop | Integration branch. Feature branches merge here first. |
| feature/* | Short-lived feature branches (e.g., feature/kanban-drag-drop). Deleted after merge. |
| hotfix/* | Critical production fixes. Branch from main; merge back to main + develop. |

# 7. Deployment & Ops Guide

## 7.1 Environment Variables

### Backend (.env)

| NODE_ENV | development ¦ production ¦ test |
| --- | --- |
| PORT | 5000 |
| MONGO_URI | mongodb+srv://<user>:<pass>@cluster.mongodb.net/careerlens |
| JWT_ACCESS_SECRET | Minimum 64-char random string (use: openssl rand -base64 64) |
| JWT_REFRESH_SECRET | Minimum 64-char random string (different from access secret) |
| JWT_ACCESS_EXPIRES_IN | 15m |
| JWT_REFRESH_EXPIRES_IN | 7d |
| GOOGLE_CLIENT_ID | From Google Cloud Console OAuth credentials |
| GOOGLE_CLIENT_SECRET | From Google Cloud Console OAuth credentials |
| GOOGLE_CALLBACK_URL | https://api.careerlens.app/auth/google/callback |
| OPENAI_API_KEY | sk-... from OpenAI platform |
| OPENAI_MODEL | gpt-4o |
| CLIENT_URL | https://careerlens.app (CORS whitelist) |
| COOKIE_SECRET | Minimum 32-char random string for cookie signing |

### Frontend (.env)

| VITE_API_BASE_URL | https://api.careerlens.app/api/v1 |
| --- | --- |
| VITE_AUTH_URL | https://api.careerlens.app/auth |

## 7.2 Docker Setup

### backend/Dockerfile

FROM node:20-alpine

WORKDIR /app

COPY package*.json ./

RUN npm ci --only=production

COPY src/ ./src/

COPY server.js ./

EXPOSE 5000

CMD ["node", "server.js"]

### docker-compose.yml (Local Dev)

version: '3.9'

services:

backend:

build: ./backend

ports: ['5000:5000']

env_file: ./backend/.env

depends_on: [mongo]

volumes: ['./backend/src:/app/src']  # hot reload via nodemon

mongo:

image: mongo:7

ports: ['27017:27017']

volumes: ['mongo_data:/data/db']

frontend:

build: ./frontend

ports: ['5173:5173']

env_file: ./frontend/.env

volumes: ['./frontend/src:/app/src']

volumes:

mongo_data:

## 7.3 Production Monitoring & Logging

| Concern | Tool / Approach | Notes |
| --- | --- | --- |
| Structured logging | Winston (JSON format) | Log level: info in prod. Log: request method, path, status, duration, userId (no PII). |
| Error tracking | Sentry (free tier) | Capture unhandled exceptions. Add Sentry DSN to env. Group by fingerprint. |
| Uptime monitoring | Railway built-in health checks | Health endpoint: GET /health returns 200 { status: 'ok', db: 'connected' } |
| API performance | Custom middleware timer | Log P95/P99 for AI endpoints separately; alert if > 15s. |
| Database monitoring | MongoDB Atlas built-in | Enable alerts for: connections > 80%, disk > 70%, replication lag > 5s. |

# 8. Coding Standards & Review Guidelines

## 8.1 Linting & Formatting

| ESLint config | eslint-config-airbnb-base (backend), eslint-config-airbnb (frontend). Extends with react/recommended, react-hooks/recommended. |
| --- | --- |
| Prettier | printWidth: 100, singleQuote: true, trailingComma: 'all', semi: true. Integrated with ESLint via eslint-plugin-prettier. |
| Pre-commit hook | Husky + lint-staged: run ESLint + Prettier on staged files only. Blocks commit on error. |
| Editor config | .editorconfig: indent_style=space, indent_size=2, end_of_line=lf, charset=utf-8 |

## 8.2 Testing Strategy

### Backend

- Unit tests (Jest): services and utility functions in isolation. Mock OpenAI SDK and Mongoose.

- Integration tests (Jest + Supertest + mongodb-memory-server): test full route -> controller -> DB cycle without real DB.

- Target coverage: >= 70% lines for services/controllers. Coverage report generated on CI.

### Frontend

- Unit tests (Vitest + React Testing Library): test individual components with mock API responses.

- Focus areas: ScoreCard rendering, KanbanBoard column moves, AuthContext token refresh logic.

- No end-to-end tests in MVP; add Playwright in post-MVP sprint.

## 8.3 PR Checklist

| Category | Item | Required? |
| --- | --- | --- |
| Code quality | No ESLint warnings; Prettier format applied | Yes |
| Code quality | No console.log left in production code | Yes |
| Code quality | All async functions wrapped in asyncHandler or try/catch | Yes |
| Testing | New logic covered by at least one unit test | Yes |
| Testing | All existing tests pass in CI | Yes |
| Security | No secrets or API keys in code or commits | Yes |
| Security | User inputs validated before DB writes | Yes |
| Security | New endpoints protected by auth middleware (unless intentionally public) | Yes |
| Docs | JSDoc added for new service functions | Recommended |
| Docs | README updated if new env vars added | Yes |
| UX | Error states handled; no empty/broken loading states | Yes |
| Database | New queries use indexes (check with .explain()) | Recommended |

# 9. Minimal Viable Frontend/Backend Paths

## 9.1 Backend Bootstrap Commands

# Clone and enter backend

git clone https://github.com/your-org/careerlens.git && cd careerlens/backend

# Install dependencies

npm install

# Copy and fill environment variables

cp .env.example .env  # then edit .env with your keys

# Start development server (nodemon hot reload)

npm run dev

# Run tests

npm test

# Verify health endpoint

curl http://localhost:5000/health

## 9.2 server.js Entry Point

const app = require('./src/app');

const connectDB = require('./src/config/db');

const logger = require('./src/utils/logger');

const PORT = process.env.PORT || 5000;

connectDB().then(() => {

app.listen(PORT, () => {

logger.info(`Server running on port ${PORT}`);

});

}).catch(err => {

logger.error('DB connection failed', err);

process.exit(1);

});

## 9.3 src/app.js Core Setup

const express = require('express');

const helmet = require('helmet');

const cors = require('cors');

const cookieParser = require('cookie-parser');

const passport = require('passport');

require('./config/passport');

const authRoutes = require('./routes/auth.routes');

const userRoutes = require('./routes/user.routes');

const resumeRoutes = require('./routes/resume.routes');

const analysisRoutes = require('./routes/analysis.routes');

const coverLetterRoutes = require('./routes/coverLetter.routes');

const applicationRoutes = require('./routes/application.routes');

const errorHandler = require('./middleware/errorHandler');

const { apiLimiter } = require('./middleware/rateLimiter');

const app = express();

app.use(helmet());

app.use(cors({ origin: process.env.CLIENT_URL, credentials: true }));

app.use(express.json({ limit: '10kb' }));

app.use(cookieParser(process.env.COOKIE_SECRET));

app.use(passport.initialize());

app.use('/api', apiLimiter);

app.get('/health', (req, res) => res.json({ status: 'ok' }));

app.use('/auth', authRoutes);

app.use('/api/v1/users', userRoutes);

app.use('/api/v1/resumes', resumeRoutes);

app.use('/api/v1/analyses', analysisRoutes);

app.use('/api/v1/coverletter', coverLetterRoutes);

app.use('/api/v1/applications', applicationRoutes);

app.use(errorHandler);

module.exports = app;

## 9.4 Frontend Bootstrap Commands

cd careerlens/frontend

# Install dependencies

npm install

# Copy and fill environment variables

cp .env.example .env  # set VITE_API_BASE_URL

# Start Vite dev server

npm run dev   # opens on http://localhost:5173

# Build for production

npm run build

# Preview production build

npm run preview

## 9.5 src/router/index.jsx (React Router v6)

import { createBrowserRouter, RouterProvider } from 'react-router-dom';

import { AuthProvider } from '../context/AuthContext';

import ProtectedRoute from '../components/ui/ProtectedRoute';

import LandingPage from '../pages/LandingPage';

import DashboardPage from '../pages/DashboardPage';

import AnalysisPage from '../pages/AnalysisPage';

import AuthCallbackPage from '../pages/AuthCallbackPage';

import SettingsPage from '../pages/SettingsPage';

const router = createBrowserRouter([

{ path: '/', element: <LandingPage /> },

{ path: '/auth/callback', element: <AuthCallbackPage /> },

{

element: <ProtectedRoute />,

children: [

{ path: '/dashboard', element: <DashboardPage /> },

{ path: '/analyse', element: <AnalysisPage /> },

{ path: '/settings', element: <SettingsPage /> },

],

},

]);

export default function App() {

return (

<AuthProvider>

<RouterProvider router={router} />

</AuthProvider>

);

}

## 9.6 src/api/axios.js (Token Refresh Interceptor)

import axios from 'axios';

const api = axios.create({

baseURL: import.meta.env.VITE_API_BASE_URL,

withCredentials: true, // send refresh cookie automatically

});

let accessToken = null;

export const setAccessToken = (t) => { accessToken = t; };

api.interceptors.request.use((config) => {

if (accessToken) config.headers.Authorization = `Bearer ${accessToken}`;

return config;

});

api.interceptors.response.use(

(res) => res,

async (error) => {

const original = error.config;

if (error.response?.status === 401 && !original._retry) {

original._retry = true;

try {

const { data } = await axios.post(

`${import.meta.env.VITE_AUTH_URL}/refresh`,

{}, { withCredentials: true }

);

setAccessToken(data.accessToken);

original.headers.Authorization = `Bearer ${data.accessToken}`;

return api(original);

} catch {

setAccessToken(null);

window.location.href = '/';

}

}

return Promise.reject(error);

}

);

export default api;

## 9.7 Quick Start: Full Dev Environment

# From repo root:

docker-compose up --build

# Backend: http://localhost:5000

# Frontend: http://localhost:5173

# MongoDB: localhost:27017 (careerlens DB)

# Or run separately (no Docker):

cd backend && npm run dev   # Terminal 1

cd frontend && npm run dev  # Terminal 2

Tip: seed the database with sample data using: npm run seed (creates 1 test user + 3 sample analyses). Script at backend/src/scripts/seed.js